What to Include in Your Report

Your report should be concise (1-2 pages) but complete and include the following sections:

- Summary of Activities This Week
Jerry – I updated the Jira this week for our 2-week sprint and got started on the task that the group assigned me which was simply adding an add member page with a permissions page since you have to call the API with certain roles. I’m also doing the weekly report I always have, and I started creating the midterm presentation for next week. I also helped trying to get our overwritten code that we accidentally pushed over working again.

Colton – Colton was sick on Monday so he didn’t have much to do and we didn’t quite assign him anything, but he did catch up with the codebase on Wednesday when we met and started working on some miscellaneous things like bringing back in the edit permissions boxes because we accidentally pushed over it. Colton also got working on a better UI that allows us to edit user permissions.

Jacob – Jacob got working on the group permissions and combo boxes for those as well as trying to get the listing users under their group. He also got working on being able to remove user groups and renaming the user groups via api call.

Tyson – Tyson created the little combo boxes that we wanted for our members page and got our group members listing working because Jacob had a problem with it. He also once again refactored our code to have a driver since we were kind of just running it off a random class.

- Progress Made
Explain what you accomplished. Be specific, for example, tasks completed, milestones reached, experiments conducted, code written, research performed, etc.

So a note for this, since it’s a two week sprint, we set our bigger things because we’re working on it but I’ll name the tasks we have set out for our two weeks.

Things we have done:

Create combo boxes for member permissions.

List members under user groups

Create combo boxes for user group permissions.

Weekly Report

Things we’re working on for the 2-week sprint:
Adding members

Listing user group permissions

Editing and managing permissions with a UI

Creating a midterm presentation

- Challenges or Issues Encountered and How You Are Addressing Them
Describe any challenges you faced and explain what steps you are taking to resolve them.

I mentioned this earlier, but we had a problem with our code being rewritten as some of us didn’t have updated code which kind of messed everything on Wednesday and Friday when we met up. We had to merge our code and then copy and paste our previous code into our new codebase, and that took quite a bit, but we did manage. It does seem like one of the problems that we keep having issues on is the fact that we all can’t work on the codebase at the same time because of merge conflicts which kind of sucks. We’ve gotten through most of our project with this issue though, and it’s just a slight inconvenience to us. Our communication simply should be better when it comes to this like saying “Hey I’m working on the code” which we’re trying to get better at.

Another issue that we had this week was Jacob’s group user display not displaying the users properly and after we met up on Friday, Tyson was able to fix that up pretty fast honestly. We just talked about how the paths were called and why maybe they weren’t getting saved into the groups variable which Tyson figured out was because we didn’t save it into a dictionary of some sorts. 

Other than that, it’s been smooth sailing, and we’re making great progress.

- Plans for Next Week
Clearly outline what you plan to work on next week.

Questions (Optional)
List any questions or areas where you may need guidance or feedback.