What to Include in Your Report

Your report should be concise (1-2 pages) but complete and include the following sections:

- Summary of Activities This Week
Briefly describe what each of you worked on this week related to your project.

Jerry – This week, I must admit I did not do that much. I only gave Colton the code to test the paths so that you can see the permissions and how to navigate the paths for other dictionary stuff from Cloudflare. But other than that, I’m doing a weekly report. I was sick on Monday, and I got sick again from Friday-right now so hopefully my work output will be better next week.

Colton – Colton did a lot this week and got permissions working and the editing of permissions completely working, which was huge. This also transfers to Cloudflare as of right now.

Tyson – Tyson worked a lot on the codebase and fixed things like our group to edit and changed the variables around so that it looked nice. He also helped Jacob with the UI features, which include the account ID login page that we talked about last week. Tyson also created the code that saved user’s tokens when putting in an account ID.

Jacob – Jacob managed the Jira this week as I was sick on Monday and helped implement more UI features which include the account ID login page that we talked about last week.

- Progress Made
Explain what you accomplished. Be specific, for example, tasks completed, milestones reached, experiments conducted, code written, research performed, etc.

Milestones were huge this week; we accomplished most of what we said we would.

Weekly Report – Done

Permissions Editing – Done

UI that displays groups and members – Done

Login Page that is functional – Done

- Challenges or Issues Encountered and How You Are Addressing Them
Describe any challenges you faced and explain what steps you are taking to resolve them.

One of the actual challenges we had near the end of the week was, what do we want to do when implementing our actual role system? Since we don’t want the user to type every user and every role in, we’d have to figure out something that doesn’t copy Prowler or Cloudflare too much. We also want to be unique in a sort of way, so we still must talk about that for next week. We did sort of talk about it on Friday stating that we were going to do a checkbox, but I’m still not sure.

We don’t want users entering member IDs of various users, so we did also mention a dictionary being set up for members ID so that the user can just type their email / name in which is another issue we have set for next week as well.

Another challenge that Colton was figuring out was how the different keys worked. At the beginning when we first made the prototype, when you called Account Read and Account Edit, you would have the same exact output. Now, if you go to account to read you can’t actually edit the permissions, which is huge. That was one of our challenges from last week that we had climbed over and is definitely one of our bigger steps in this project. Colton had figured this out by tinkering with Cloudflare permissions and tinkering with the account edit token. He had realized that the account read token wouldn’t work and then figured out some code to edit the permissions.

Other than that, I feel like the project is going set sail and smoothly. We’re making tons of process, and I feel like we’re ahead of the ball game.

- Plans for Next Week
Clearly outline what you plan to work on next week.

We actually haven’t talked about next week at all. Usually, we do this on Friday and go over Jira tasks on Monday. Another guess for next week as I did in last week’s weekly report.

Jerry – Create Jira tasks on Monday, Weekly Report, I will also be working on the permission to edit since I and Colton have been working on that while the other two have been working on UI / Group integration.

Tyson – Tyson will finish refining the group edit / display of members for that API token. Tyson will also be working on the UI for permission to edit with Jacob.

Colton – Colton will probably be working on dictionaries and figuring out how to make the permission to edit simpler when combined with the UI. (Things like being able to click multiple people, or instead of typing their member id, use their email, things like that)

Jacob – With the new UI additions to our program like the account edit permissions, we have to have a better UI for outputting, so I’m guessing Jacob will work with something UI related. (Probably displaying members and roles neatly somewhere in the user interface)